# 🚀 ETL UI Hackathon - Quick Summary

5-Minute Overview for Team Members

## 📊 What Are We Building?

A drag-and-drop web tool that transforms customer HR data into Eightfold’s format.

### Before (Current Process):

Customer receives 5-10 CSV templates
→ Manually fills them (takes 2 weeks)
→ Gets errors, back-and-forth emails
→ Finally uploads to Eightfold

### After (Our Tool):

Customer uploads their Workday/SF export
→ AI auto-maps fields (30 seconds)
→ Visual drag-and-drop for remaining (2 minutes)
→ Preview, validate, download (1 minute)
→ Ready for Eightfold!

Impact: 2 weeks → 5 minutes ⏱️

## 🎯 What We’ll Demo

3 “Wow” moments in 5-minute demo:

- Upload → AI finds 8/10 fields automatically ✨

- Visual lines connect fields (animated, beautiful) 🎨

- Preview shows before/after transformation 👀

Judges will say: “This is so intuitive!”

## 💻 Tech Stack

Frontend: React + TypeScript + Tailwind CSS
Backend: FastAPI + Python + Pandas
Special: React DnD (drag-and-drop), SVG (visual lines)

No database needed! Keep it simple for MVP.

## 👥 Team Roles

- Dev 1 (Frontend Lead): File upload, UI polish

- Dev 2 (Drag & Drop): Field mapping interface, visual lines

- Dev 3 (Backend Lead): API, transformation engine

- Dev 4 (Auto-Map): Fuzzy matching algorithm, schemas

Everyone has 15-20 hours. Very achievable!

## 📅 Timeline

Day 1 (Sat): Setup + File Upload [8 hrs]
Day 2 (Sun): Drag-and-Drop UI [8 hrs]
Day 3 (Mon): Auto-Mapping [6 hrs]
Day 4 (Tue): Visual Lines [6 hrs]
Day 5 (Wed): Preview & Validation [6 hrs]
Day 6 (Thu): Polish [6 hrs]
Day 7 (Fri): Demo Prep [6 hrs]

Total: 46 hours (well within 60-80 budget)

## ✅ What Makes This Winnable?

- ✅ Solves real problem - Every judge will understand

- ✅ Beautiful UI - First impressions matter

- ✅ Smart automation - AI feels like magic

- ✅ Clear scope - Employee entity only (not overambitious)

- ✅ Ready-to-use code - Starter code provided

- ✅ Cursor AI - 2-3x faster development

## 📚 Documents to Read

Priority Order:

- MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md ⭐ START HERE

  - Complete spec with UI mockups

  - Fill out feedback form at the end

  - Time: 30-45 minutes

- README_HACKATHON_PROJECT.md

  - Quick start guide

  - Repository overview

  - Time: 10 minutes

- HACKATHON_1_WEEK_PLAN.md

  - Day-by-day tasks

  - Reference during development

  - Time: 15 minutes

- HACKATHON_STARTER_CODE.md

  - Copy-paste code to get started

  - Cursor prompts for AI help

  - Time: Skim initially, use during dev

Total Reading Time: ~1 hour

## 🎨 What the UI Looks Like

### Step 1: Upload

┌──────────────────────────┐
│   📎 Drop CSV here       │
│   or click to browse     │
└──────────────────────────┘

### Step 2: Field Mapping (The cool part!)

YOUR FIELDS          EIGHTFOLD FIELDS
┌─────────┐          ┌──────────────┐
│ EmpID   │─────────→│ EMPLOYEE_ID  │ ✅
└─────────┘          └──────────────┘

┌─────────┐          ┌──────────────┐
│FirstName│─────────→│ FIRST_NAME   │ ✅
└─────────┘          └──────────────┘

[ 🎯 Auto-Map Button ] ← Magic happens here!

### Step 3: Preview

BEFORE              AFTER
EmpID: E001    →    EMPLOYEE_ID: E001
HireDate:      →    HIRING_DATE: 
10/30/2020          2020-10-30 ✨

Simple, visual, intuitive!

## 🎯 Judging Criteria

What judges care about (in order):

- Usability (35%) - Can non-technical person use it?

- Simplicity (25%) - Is UI clean and uncluttered?

- User-Friendly (25%) - Does it look professional?

- Intuitive (15%) - Do you understand it immediately?

Notice: They DON’T care about: - ❌ Complex architecture - ❌ Database optimization - ❌ Microservices - ❌ Advanced algorithms

They DO care about: - ✅ Can I use this easily? - ✅ Does it look good? - ✅ Does it solve the problem?

So: Focus on UI/UX over technical complexity!

## 💡 Success Formula

Beautiful UI + Smart Features + Working Demo = Winning Project

Not:

Complex Architecture + Perfect Code + Buggy Demo = Losing Project

## 🚀 Next Steps for You

### This Week (Before Hackathon):

- ✅ Read MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md

- ✅ Fill out feedback form

- ✅ Discuss with team (1-hour meeting)

- ✅ Finalize role assignments

### Day 1 of Hackathon:

- ✅ Run setup script from HACKATHON_STARTER_CODE.md

- ✅ Test: Frontend calls Backend successfully

- ✅ Build file upload component

- ✅ First commit by end of day

### Throughout Week:

- ✅ Follow day-by-day plan

- ✅ Use Cursor AI aggressively

- ✅ Daily 15-min standup at 6 PM

- ✅ Commit every 2-3 hours

### Demo Day:

- ✅ Practice demo 3-4 times

- ✅ 5-minute presentation

- ✅ Show 3 “wow” moments

- ✅ Win! 🏆

## ❓ Common Questions

### Q: Can we really build this in 1 week?

A: YES! With: - Clear scope (Employee only) - Ready-to-use code - Cursor AI (2-3x faster) - 4 developers working in parallel - 60-80 hours total

You have MORE than enough time!

### Q: What if we fall behind?

A: We have buffer! Core features = 46 hours, you have 60-80. Plus, we can cut bonus features if needed.

### Q: I’ve never used React DnD / FastAPI / Pandas…

A: That’s fine! - Starter code provided - Cursor AI will help - Team members can support - Documentation linked

You’ll learn as you go!

### Q: What if demo fails on Demo Day?

A: Backup plan: - Record demo video beforehand - Have slides ready - Practice 3-4 times - Test on demo laptop

You’ll be fine!

## 🎉 Motivation

### Why This Will Work:

- ✅ Problem is REAL (every HR team faces this)

- ✅ Solution is CLEAR (drag-and-drop is intuitive)

- ✅ Demo is IMPRESSIVE (visual lines, auto-mapping)

- ✅ Team is STRONG (4 developers, clear roles)

- ✅ Plan is SOLID (day-by-day breakdown)

### This Is Not:

- ❌ “Let’s build something cool and hope it works”

- ❌ “We’ll figure it out as we go”

- ❌ “Maybe we can do this if lucky”

### This Is:

- ✅ “We have a clear plan”

- ✅ “We know exactly what to build”

- ✅ “We have ready-to-use code”

- ✅ “We WILL win this!”

## 📞 Questions or Concerns?

Before Starting: - Add comments to MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md - Discuss in team meeting - Update plan as needed

During Development: - Ask in team chat - Use Cursor AI for coding questions - Daily standup for blockers

Need Help?: - Starter code has Cursor prompts - Documentation has examples - Team members can pair program

## 🎯 Remember

“Done is better than perfect”

Focus on: - ✅ Working demo over perfect code - ✅ Beautiful UI over complex features
- ✅ Core functionality over bonus features - ✅ Team success over individual heroics

## 🚀 Let’s Do This!

You have: - ✅ Clear vision - ✅ Detailed plan - ✅ Ready-to-use code - ✅ Strong team - ✅ 1 week

Now go build something amazing and win this hackathon!

Questions? Comments? Feedback?

Add them to the main spec document or discuss in team meeting.

Good luck, team! You’ve got this! 💪🚀🏆

Document: Quick Summary
Read Time: 5 minutes
Next Step: Read full MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md