# ETL UI Tool - Master Specification for Team Review

## Eightfold AI Hackathon Project

Version: 1.0
Date: October 30, 2025
Team Size: 4 Developers
Timeline: 1 Week (60-80 hours)
Status: Ready for Team Review & Feedback

## 📋 Table of Contents

- Executive Summary

- Problem Statement

- Solution Overview

- UI/UX Design Mockups

- Technical Architecture

- Feature Specifications

- Development Plan

- Success Metrics

- Team Feedback Form

## 📊 Executive Summary

### What We’re Building

A drag-and-drop web application that transforms customer HR data (from Workday, SuccessFactors, Oracle HCM) into Eightfold’s standardized CSV format in minutes instead of weeks.

### Core Value Proposition

- ⏱️ Time Savings: 2 weeks → 30 minutes

- 🎯 Accuracy: Auto-mapping reduces errors by 70%+

- 😊 User-Friendly: Non-technical HR users can self-serve

- 🎨 Intuitive: Drag-and-drop with visual feedback

### Hackathon Focus

- Entity: Employee only (expandable later)

- MVP Features: Upload → Auto-Map → Preview → Download

- Demo Goal: Win judges on usability & intuitiveness

## 🎯 Problem Statement

### Current Pain Points

#### For Customers (HR Teams):

- 📧 Receive 5-10 CSV templates from Eightfold

- 📝 Manually copy-paste data from their HR system

- 🤯 Struggle with:

  - Different field names (EmpID vs EMPLOYEE_ID)

  - Date format conversions (MM/DD/YYYY → YYYY-MM-DD)

  - Denormalizing data (Skill1, Skill2, Skill3 → multiple rows)

  - Understanding complex schema requirements

- 📤 Send files back to implementation team

- ❌ Files have errors → back-and-forth iterations

- ⏱️ Total time: 2-4 weeks

#### For Eightfold Implementation Team:

- 🔄 Repeated customer questions about CSV format

- 🐛 Validating files with 20-30% error rate

- 📧 Multiple email exchanges per customer

- ⏰ Delays in customer onboarding

### Root Causes:

- ❌ Templates are technical (require schema knowledge)

- ❌ Manual data transformation is error-prone

- ❌ No validation until files are uploaded

- ❌ No way to preview transformations

## 💡 Solution Overview

### How It Works (30-Second Flow)

1. Customer uploads their HR export (CSV/Excel)
   ↓
2. AI auto-maps fields (finds 80-90% automatically)
   ↓
3. Customer drags remaining fields (visual UI)
   ↓
4. Preview shows before/after transformation
   ↓
5. Validation checks for errors
   ↓
6. Download transformed CSV ready for Eightfold

### Key Innovations

#### 1. Smart Auto-Mapping 🤖

- Uses fuzzy matching (Levenshtein distance)

- Common alias dictionary (EmpID → EMPLOYEE_ID)

- Shows confidence scores (0-100%)

- Suggests best matches automatically

#### 2. Visual Drag-and-Drop 🎨

- Animated connection lines between fields

- Color-coded by confidence (green/yellow/red)

- Intuitive: “If I can see it, I can understand it”

- No technical knowledge required

#### 3. Before/After Preview 👀

- Side-by-side comparison

- Shows exact transformations applied

- Highlights changes (date formats, denormalization)

- Builds customer confidence

#### 4. Real-Time Validation ✅

- Schema-driven checks (required fields, formats)

- Helpful error messages (not cryptic)

- Suggestions for fixes

- Validates before download

## 🎨 UI/UX Design Mockups

### Step 1: File Upload

┌─────────────────────────────────────────────────────────────────┐
│                                                                 │
│   ┌─────────────────────────────────────────────────────┐     │
│   │                                                       │     │
│   │                    📎 Upload Icon                     │     │
│   │                                                       │     │
│   │          Drop your CSV file here                     │     │
│   │          or click to browse                          │     │
│   │                                                       │     │
│   │     Supported: CSV, Excel (.xlsx, .xls)              │     │
│   │     Max size: 100 MB                                 │     │
│   │                                                       │     │
│   │          [ Browse Files ]                            │     │
│   │                                                       │     │
│   └─────────────────────────────────────────────────────┘     │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

Colors:
- Border: Dashed, changes to solid blue on hover
- Background: White with subtle gradient
- Button: Indigo (primary brand color)
- Animation: Subtle pulse effect on drag-over

### Step 2: Data Preview

┌─────────────────────────────────────────────────────────────────┐
│  ✅ workday_export.csv uploaded successfully                    │
│  📊 150 rows, 12 columns                                        │
├─────────────────────────────────────────────────────────────────┤
│  Preview (First 5 rows):                                        │
│                                                                 │
│  ┌──────┬───────────┬──────────┬──────────────────┬─────────┐ │
│  │EmpID │FirstName  │LastName  │Email             │HireDate │ │
│  ├──────┼───────────┼──────────┼──────────────────┼─────────┤ │
│  │E001  │John       │Doe       │john@company.com  │10/30/20 │ │
│  │E002  │Jane       │Smith     │jane@company.com  │05/15/19 │ │
│  │E003  │Mike       │Johnson   │mike@company.com  │12/01/21 │ │
│  │E004  │Sarah      │Williams  │sarah@company.com │03/15/20 │ │
│  │E005  │David      │Brown     │david@company.com │08/22/18 │ │
│  └──────┴───────────┴──────────┴──────────────────┴─────────┘ │
│                                                                 │
│  Columns detected:                                              │
│  [EmpID] [FirstName] [LastName] [Email] [HireDate] [JobTitle]  │
│  [Department] [Phone] [Location] [Manager] [Skill1] [Skill2]   │
│                                                                 │
│                             [ Continue to Mapping ]             │
└─────────────────────────────────────────────────────────────────┘

Design Notes:
- Table has alternating row colors (zebra striping)
- Columns are sortable (click header)
- Sticky header on scroll
- Smooth fade-in animation

### Step 3: Field Mapping Interface ⭐ (MOST IMPORTANT)

┌─────────────────────────────────────────────────────────────────────────────┐
│  Field Mapping                                 [ 🎯 Auto-Map ] [ 💾 Save ]  │
│                                                                             │
│  Progress: Required Fields 8/10 (80%) [████████░░] 80%                     │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  YOUR SOURCE FIELDS          →→→     EIGHTFOLD TARGET FIELDS              │
│                                                                             │
│  ┌─────────────────────┐              ┌──────────────────────────────┐    │
│  │ 🔵 EmpID            │─────────────→│ ✅ EMPLOYEE_ID               │    │
│  │    Sample: E001     │   (100%)     │    Required • String         │    │
│  │    Type: String     │              │    ← EmpID (Auto-mapped)     │    │
│  └─────────────────────┘              └──────────────────────────────┘    │
│                                                                             │
│  ┌─────────────────────┐              ┌──────────────────────────────┐    │
│  │ 🔵 FirstName        │─────────────→│ ✅ FIRST_NAME                │    │
│  │    Sample: John     │   (100%)     │    Required • String         │    │
│  │    Type: String     │              │    ← FirstName (Auto-mapped) │    │
│  └─────────────────────┘              └──────────────────────────────┘    │
│                                                                             │
│  ┌─────────────────────┐              ┌──────────────────────────────┐    │
│  │ 🔵 HireDate         │─────────────→│ ✅ HIRING_DATE               │    │
│  │    Sample: 10/30/20 │   (95%)      │    Optional • Date           │    │
│  │    Type: Date       │              │    ← HireDate (Auto-mapped)  │    │
│  └─────────────────────┘              │    ⚠️  Format: MM/DD/YY      │    │
│                                        │        Need: YYYY-MM-DD      │    │
│  ┌─────────────────────┐              │    [ 🔧 Fix Format ]         │    │
│  │ 🟡 JobTitle         │              └──────────────────────────────┘    │
│  │    Sample: Engineer │                                                   │
│  │    Type: String     │              ┌──────────────────────────────┐    │
│  └─────────────────────┘              │ ❌ TITLE                     │    │
│                                        │    Optional • String         │    │
│  ┌─────────────────────┐              │    (Drop here to map)        │    │
│  │ 🟡 Department       │              └──────────────────────────────┘    │
│  │    Sample: Eng      │                                                   │
│  │    Type: String     │              ┌──────────────────────────────┐    │
│  └─────────────────────┘              │ ❌ LAST_ACTIVITY_TS          │    │
│                                        │    Required • DateTime       │    │
│  ┌─────────────────────┐              │    (Not mapped - Required!)  │    │
│  │ 🟢 Skill1           │              │    💡 Use current timestamp? │    │
│  │    Sample: Python   │              └──────────────────────────────┘    │
│  │    Type: String     │                                                   │
│  └─────────────────────┘              ┌──────────────────────────────┐    │
│                                        │ ❌ ROLE                      │    │
│  ┌─────────────────────┐              │    Optional • String         │    │
│  │ 🟢 Skill2           │              │    (Drop here to map)        │    │
│  │    Sample: Java     │              └──────────────────────────────┘    │
│  │    Type: String     │                                                   │
│  └─────────────────────┘              More fields...                       │
│                                                                             │
│  Legend:                                                                    │
│  🔵 Mapped (1:1)   🟡 Unmapped   🟢 Multi-value fields                     │
│  ✅ Mapped field   ❌ Unmapped field   ⚠️  Needs transformation            │
│                                                                             │
│  [ ← Back ]                    [ Preview Transformation → ]                │
└─────────────────────────────────────────────────────────────────────────────┘

Key Design Elements:
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

1. Visual Connection Lines:
   - SVG lines connecting mapped fields
   - Animated: Flows from left to right
   - Color-coded:
     • Green (100% confidence) - Exact match
     • Yellow (95% confidence) - Fuzzy match
     • Gray (manual) - User dragged

2. Drag Interaction:
   - Grab source field (cursor changes to grab hand)
   - Drag over target (target highlights with blue glow)
   - Drop (smooth animation, line draws)
   - Undo: Click X on mapped field

3. Auto-Map Button:
   - Prominent top-right position
   - Icon: ✨ sparkles (suggests magic/AI)
   - Click: Animated lines draw to all matched fields
   - Shows toast: "8 fields mapped automatically!"

4. Field Cards:
   - Rounded corners, subtle shadow
   - Hover: Lift effect (transform: translateY(-2px))
   - Shows sample data for context
   - Required fields have red asterisk *

5. Validation Indicators:
   - ⚠️  Warning icon for format issues
   - 💡 Light bulb for suggestions
   - [ Fix ] button for one-click fixes

### Step 4: Transformation Preview

┌─────────────────────────────────────────────────────────────────────────────┐
│  Transformation Preview                                                     │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  BEFORE (Your Data)                 AFTER (Eightfold Format)               │
│  ┌────────────────────────────┐    ┌───────────────────────────────────┐  │
│  │ EmpID: E001                │    │ EMPLOYEE_ID: E001                 │  │
│  │ FirstName: John            │ →  │ FIRST_NAME: John                  │  │
│  │ LastName: Doe              │    │ LAST_NAME: Doe                    │  │
│  │ Email: john@company.com    │    │ EMAIL: john@company.com           │  │
│  │ HireDate: 10/30/2020       │    │ HIRING_DATE: 2020-10-30 ✨        │  │
│  │                            │    │ LAST_ACTIVITY_TS: 2025-10-30T...  │  │
│  └────────────────────────────┘    └───────────────────────────────────┘  │
│                                                                             │
│  Transformations Applied:                                                   │
│  ✨ HireDate (10/30/2020) → HIRING_DATE (2020-10-30)                       │
│     Format changed: MM/DD/YYYY → YYYY-MM-DD                                │
│                                                                             │
│  ✨ LAST_ACTIVITY_TS added with current timestamp                          │
│     Value: 2025-10-30T14:30:00                                             │
│                                                                             │
│  📊 Summary:                                                                │
│  ┌──────────────────────────────────────────────────────────────┐         │
│  │ Input:  150 rows, 12 columns (workday_export.csv)            │         │
│  │ Output: 150 rows, 12 columns (EMPLOYEE-MAIN.csv)             │         │
│  │                                                               │         │
│  │ Validation Status: ⚠️  2 Warnings                             │         │
│  │ • JobTitle not mapped to TITLE (optional field)              │         │
│  │ • Department not mapped to BUSINESS_UNIT (optional field)    │         │
│  │                                                               │         │
│  │ All required fields: ✅ Complete                              │         │
│  └──────────────────────────────────────────────────────────────┘         │
│                                                                             │
│  [ ← Back to Mapping ]         [ Download CSV ]                            │
└─────────────────────────────────────────────────────────────────────────────┘

Design Notes:
- Side-by-side cards with subtle arrow animation
- ✨ Sparkle icon for transformations
- Summary card with validation status
- Color-coded validation: ✅ Green (success), ⚠️  Yellow (warning), ❌ Red (error)

### Responsive Design Notes

#### Desktop (Primary):

- Two-column layout for field mapping

- Side-by-side preview

- Full width: 1200px+ optimal

#### Tablet (if time permits):

- Single column, scrollable

- Collapsible panels

#### Mobile (out of scope for hackathon):

- Defer to post-hackathon

## 🎨 Figma Design Guidelines

### For Team: Create Figma Mockups

If your team has a designer or wants to create Figma mockups, here are the specifications:

#### Figma Setup

Frame Size: 1440 x 900 (Desktop)
Grid: 12 columns, 20px gutter
Font: Inter (Google Font)

#### Color Palette (Eightfold-Inspired)

/* Primary Colors */
--primary-600: #6366F1;      /* Indigo - Primary actions */
--primary-700: #4F46E5;      /* Indigo darker - Hover states */
--primary-50:  #EEF2FF;      /* Indigo lightest - Backgrounds */

/* Success/Status Colors */
--success-500: #10B981;      /* Green - Success states */
--warning-500: #F59E0B;      /* Amber - Warnings */
--error-500:   #EF4444;      /* Red - Errors */

/* Neutral Colors */
--gray-900: #111827;         /* Text primary */
--gray-700: #374151;         /* Text secondary */
--gray-300: #D1D5DB;         /* Borders */
--gray-100: #F3F4F6;         /* Backgrounds */
--white:    #FFFFFF;         /* Cards */

#### Typography Scale

Heading 1: Inter Bold, 32px, line-height 40px
Heading 2: Inter Semibold, 24px, line-height 32px
Heading 3: Inter Semibold, 18px, line-height 28px
Body: Inter Regular, 14px, line-height 20px
Small: Inter Regular, 12px, line-height 16px

#### Component Library to Build

- Buttons:

  - Primary (solid indigo)

  - Secondary (outline)

  - Text (no background)

  - Icon button

- Cards:

  - Field card (with drag handle)

  - Preview card

  - Summary card

- Form Elements:

  - File upload drop zone

  - Progress bar

  - Badge/Tag

- Feedback:

  - Toast notification

  - Validation message

  - Tooltip

- Icons (Use Lucide React):

  - Upload, File, Check, X, AlertCircle, Info, Sparkles, ArrowRight

#### Animations to Show in Figma

- Drag-and-drop interaction (show before/during/after states)

- Connection line drawing animation

- Progress bar fill

- Success checkmark animation

#### Figma Prototype Flow

Page 1: File Upload
  ↓ (Click "Upload" with file selected)
Page 2: Data Preview
  ↓ (Click "Continue to Mapping")
Page 3: Field Mapping (Show auto-map animation)
  ↓ (Click "Preview")
Page 4: Preview & Download
  ↓ (Click "Download")
Success Screen

### Quick Figma Template Suggestion

Use this existing template as inspiration (search in Figma Community): - “Data Mapping Dashboard UI Kit” - “File Upload Interface” - “Admin Dashboard Kit”

Customize with Eightfold colors and branding.

## 🏗️ Technical Architecture

### System Overview

┌──────────────────────────────────────────────────────────────────┐
│                         USER BROWSER                              │
│  ┌────────────────────────────────────────────────────────────┐  │
│  │                    React Application                        │  │
│  │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐    │  │
│  │  │ FileUpload   │  │ FieldMapping │  │ Preview      │    │  │
│  │  │ Component    │→ │ Component    │→ │ Component    │    │  │
│  │  └──────────────┘  └──────────────┘  └──────────────┘    │  │
│  │                            ↕                                │  │
│  │                      API Client (Axios)                     │  │
│  └────────────────────────────────────────────────────────────┘  │
└──────────────────────────────────────────────────────────────────┘
                               ↕ HTTP/JSON
┌──────────────────────────────────────────────────────────────────┐
│                      FastAPI Backend Server                       │
│  ┌────────────────────────────────────────────────────────────┐  │
│  │                      API Endpoints                          │  │
│  │  /upload  /schema  /auto-map  /transform  /validate        │  │
│  └────────────────────────────────────────────────────────────┘  │
│                               ↕                                   │
│  ┌─────────────┐  ┌─────────────┐  ┌─────────────────────────┐ │
│  │   Schema    │  │   Mapper    │  │  Transformation Engine  │ │
│  │   Parser    │  │  (Fuzzy     │  │  (Pandas DataFrame      │ │
│  │             │  │   Match)    │  │   Operations)           │ │
│  └─────────────┘  └─────────────┘  └─────────────────────────┘ │
└──────────────────────────────────────────────────────────────────┘

### Technology Stack

#### Frontend

Framework:    React 18 + TypeScript
Build Tool:   Vite (faster than CRA)
Styling:      Tailwind CSS
Drag & Drop:  react-dnd or dnd-kit
Icons:        lucide-react
HTTP Client:  Axios
State:        React hooks (useState, useEffect)
              (No Redux for MVP - keep it simple!)

#### Backend

Framework:    FastAPI (Python 3.10+)
Data:         Pandas (CSV/Excel processing)
Validation:   Pydantic (schema validation)
File Upload:  python-multipart
CORS:         fastapi.middleware.cors

#### Development Tools

Version Control:  Git + GitHub
Code Editor:      Cursor (with AI assistance)
API Testing:      Postman or curl
Browser:          Chrome/Firefox (latest)

#### Deployment (Optional - if time permits)

Frontend:  Vercel (free tier, instant deploy)
Backend:   Railway or Render (free tier)

### No Database Needed!

For MVP, we process files in-memory. No PostgreSQL, no MongoDB. Keep it simple!

## ⚙️ Feature Specifications

### Feature 1: File Upload

User Story: > As an HR user, I want to upload my employee data CSV so that I can transform it to Eightfold format.

Acceptance Criteria: - ✅ Supports drag-and-drop file upload - ✅ Accepts CSV and Excel files (.csv, .xlsx, .xls) - ✅ Max file size: 100 MB - ✅ Shows upload progress indicator - ✅ Displays file info: name, size, row count, columns - ✅ Validates file format (must be valid CSV/Excel) - ✅ Shows error message if invalid file

Technical Implementation: - Frontend: <FileUpload> component with HTML5 drag-and-drop API - Backend: POST /api/upload endpoint - Uses Pandas read_csv() or read_excel() - Returns JSON with first 10 rows for preview

Time Estimate: 4 hours

### Feature 2: Data Preview

User Story: > As an HR user, I want to preview my uploaded data to verify it loaded correctly.

Acceptance Criteria: - ✅ Shows first 5-10 rows in table format - ✅ Displays all columns with headers - ✅ Shows total row and column counts - ✅ Table is scrollable if many columns - ✅ Detects data types (string, number, date)

Technical Implementation: - Frontend: <DataTable> component - Backend: Returns sample_data array in upload response - Uses Pandas head() method

Time Estimate: 3 hours

### Feature 3: Smart Auto-Mapping ⭐

User Story: > As an HR user, I want the tool to automatically match my fields to Eightfold fields so I don’t have to do it manually.

Acceptance Criteria: - ✅ Auto-maps 80-90% of common fields - ✅ Uses fuzzy matching for similar names (EmpID → EMPLOYEE_ID) - ✅ Shows confidence score for each mapping (0-100%) - ✅ Prioritizes exact matches > aliases > fuzzy matches - ✅ Doesn’t map same source to multiple targets - ✅ Shows summary: “8 of 10 fields mapped automatically”

Technical Implementation: - Backend: FieldMapper class with: - Levenshtein distance algorithm - Common alias dictionary - Confidence scoring - Frontend: Calls POST /api/auto-map on button click - Animates lines drawing to mapped fields

Time Estimate: 6 hours

### Feature 4: Drag-and-Drop Field Mapping ⭐⭐

User Story: > As an HR user, I want to drag my source fields to target fields to create mappings visually.

Acceptance Criteria: - ✅ Source fields are draggable - ✅ Target fields are drop zones - ✅ Visual feedback: highlight on hover - ✅ Connection lines show mappings - ✅ Can remove mapping by clicking X - ✅ Shows which fields are required vs optional - ✅ Progress bar shows % of required fields mapped

Technical Implementation: - Frontend: React DnD library - useDrag hook for source fields - useDrop hook for target fields - SVG canvas for connection lines - State management: Local state with mappings array - Color-coding: Green (required, mapped), Red (required, unmapped), Gray (optional)

Time Estimate: 8 hours

### Feature 5: Visual Connection Lines ⭐⭐

User Story: > As an HR user, I want to see visual lines connecting mapped fields so I can understand the relationships.

Acceptance Criteria: - ✅ SVG lines connect source to target - ✅ Lines are color-coded by confidence: - 🟢 Green (100% - exact match) - 🟡 Yellow (90-99% - fuzzy match) - ⚪ Gray (manual mapping) - ✅ Lines animate when drawn (smooth transition) - ✅ Hover over line highlights both fields - ✅ Lines update when fields are remapped

Technical Implementation: - SVG overlay between two columns - Calculate line coordinates based on field positions - CSS transitions for animations - Use Bézier curves for smooth curves

Time Estimate: 6 hours

### Feature 6: Transformation & Preview

User Story: > As an HR user, I want to see how my data will look after transformation before downloading.

Acceptance Criteria: - ✅ Side-by-side before/after comparison - ✅ Shows sample rows (5-10 rows) - ✅ Highlights transformations applied: - Date format changes - New fields added (e.g., LAST_ACTIVITY_TS) - Field renames - ✅ Shows summary statistics (row count, column count) - ✅ Can go back to mapping to make changes

Technical Implementation: - Backend: TransformationEngine class - Takes source data + mappings - Applies transformations - Returns transformed data - Frontend: <Preview> component with two panels

Time Estimate: 5 hours

### Feature 7: Validation

User Story: > As an HR user, I want to know if my data has errors before downloading.

Acceptance Criteria: - ✅ Validates required fields are mapped - ✅ Checks date formats (YYYY-MM-DD) - ✅ Checks email formats (name@domain.com) - ✅ Shows three severity levels: - 🔴 Error (must fix) - ⚠️ Warning (should fix) - ℹ️ Info (optional) - ✅ Provides suggestions for fixes - ✅ Shows count: “0 errors, 2 warnings”

Technical Implementation: - Backend: ValidationEngine class - Schema-driven validation rules - Regex patterns for formats - Custom validation logic - Frontend: <ValidationPanel> component - Color-coded messages - Clickable to jump to field

Time Estimate: 4 hours

### Feature 8: CSV Export

User Story: > As an HR user, I want to download the transformed CSV file to upload to Eightfold.

Acceptance Criteria: - ✅ Generates EMPLOYEE-MAIN.csv file - ✅ Correct column headers (uppercase) - ✅ Correct date formats (YYYY-MM-DD) - ✅ No missing required fields - ✅ UTF-8 encoding - ✅ Downloads to user’s Downloads folder - ✅ Shows success message

Technical Implementation: - Backend: POST /api/export - Uses Pandas to_csv() - Returns file as download - Frontend: Creates blob and triggers download - window.URL.createObjectURL(blob) - Auto-downloads with correct filename

Time Estimate: 3 hours

### Bonus Features (If Time Permits)

#### Bonus 1: Date Format Auto-Detection

- Detects if dates are MM/DD/YYYY or DD/MM/YYYY

- Auto-converts to YYYY-MM-DD

- Shows transformation in preview

Time: 2 hours

#### Bonus 2: Skills Denormalization

- Detects Skill1, Skill2, Skill3 pattern

- Offers to denormalize to EMPLOYEE-SKILLS.csv

- Shows “1 row → 3 rows” in preview

Time: 3 hours

#### Bonus 3: Save Mapping Configuration

- Saves mapping to browser LocalStorage

- Can load previous mappings

- List of recent mappings

Time: 2 hours

Only add these if ahead of schedule!

## 📅 Development Plan

### Timeline Overview

Day 1 (Sat):  Setup + File Upload           [8 hours]
Day 2 (Sun):  Drag-and-Drop Mapping         [8 hours]
Day 3 (Mon):  Auto-Mapping Algorithm        [6 hours]
Day 4 (Tue):  Visual Connection Lines       [6 hours]
Day 5 (Wed):  Preview & Validation          [6 hours]
Day 6 (Thu):  Polish + Bonus Features       [6 hours]
Day 7 (Fri):  Testing + Demo Prep           [6 hours]
────────────────────────────────────────────────────
Total:                                      [46 hours]
Buffer:                                     [14-34 hours]

### Team Roles

#### Developer 1: Frontend Lead (UI/UX)

Responsibilities: - React component architecture - File upload component - Data preview component - Export functionality - Overall UI polish

Key Deliverables: - Beautiful, responsive UI - Smooth animations - Error handling - Loading states

Skills Needed: React, TypeScript, Tailwind CSS

#### Developer 2: Frontend Specialist (Drag & Drop)

Responsibilities: - Field mapping interface - Drag-and-drop interactions - Visual connection lines (SVG) - Auto-map UI integration

Key Deliverables: - Drag-and-drop functionality - Visual feedback - Mapping state management

Skills Needed: React DnD, SVG, CSS animations

#### Developer 3: Backend Lead (Transformation)

Responsibilities: - FastAPI setup and endpoints - File parsing (CSV/Excel) - Transformation engine - Validation logic - CSV export

Key Deliverables: - API endpoints (documented) - Data transformation - Validation engine

Skills Needed: Python, FastAPI, Pandas

#### Developer 4: Backend Specialist (Schema & Mapping)

Responsibilities: - Employee schema definition - Auto-mapping algorithm (fuzzy match) - Alias dictionary - Field type detection - API integration testing

Key Deliverables: - Smart auto-mapping - Schema API - Test data preparation

Skills Needed: Python, algorithms, testing

### Daily Standup Schedule

Time: 6:00 PM daily (15 minutes)

Format: 1. What did you complete today? 2. What will you work on tomorrow? 3. Any blockers? 4. Need help from anyone?

Keep it short and focused!

### Integration Points

#### Day 2 EOD: Frontend → Backend Integration

- File upload connects to /api/upload

- Test with sample CSV

#### Day 3 EOD: Auto-Map Integration

- Frontend calls /api/auto-map

- Test fuzzy matching accuracy

#### Day 5 EOD: Full Flow Integration

- Upload → Map → Preview → Download

- End-to-end testing

#### Day 6: Final Polish

- Bug fixes

- UI improvements

- Performance optimization

### Testing Strategy

#### Unit Tests (Optional for hackathon)

- Test auto-mapping algorithm

- Test transformation logic

#### Integration Tests (Important)

- Test API endpoints with Postman

- Test end-to-end flow manually

#### User Testing (Critical)

- Test with someone unfamiliar with the tool

- Note confusion points

- Fix UI issues

#### Test Data

Prepare 3 sample files: 1. Workday format: Different field names, MM/DD/YYYY dates 2. SuccessFactors format: Different structure 3. Oracle HCM format: Yet another variation

Test that tool handles all three!

## 🎯 Success Metrics

### Judging Criteria (How You’ll Be Scored)

#### 1. Usability (35 points) - HIGHEST PRIORITY

- Can non-technical user complete task independently?

- Clear, obvious next actions at each step?

- Minimal clicks to achieve goal?

- Error messages helpful, not cryptic?

To Win This: - ✅ Test with non-developer (HR person if possible) - ✅ Every button labeled clearly - ✅ Obvious “Continue” buttons - ✅ Tooltips explain everything

#### 2. Simplicity (25 points)

- UI not cluttered?

- Only essential features visible?

- Advanced features hidden (progressive disclosure)?

- Easy to understand at a glance?

To Win This: - ✅ Clean, minimal design - ✅ Lots of whitespace - ✅ Remove anything non-essential - ✅ Focus on core workflow

#### 3. User-Friendliness (25 points)

- Looks professional?

- Feels responsive and fast?

- Provides feedback (loading, success, errors)?

- Delightful interactions?

To Win This: - ✅ Beautiful design (colors, typography) - ✅ Smooth animations - ✅ Loading indicators - ✅ Success messages with checkmarks

#### 4. Intuitiveness (15 points)

- First-time users understand immediately?

- No documentation needed?

- Follows common UI patterns?

To Win This: - ✅ Drag-and-drop (familiar interaction) - ✅ Visual connection lines (obvious meaning) - ✅ Progress bar (shows completion) - ✅ Before/after preview (clear outcome)

### Demo Success Criteria

Your demo is successful if: 1. ✅ Completes in 5 minutes or less 2. ✅ Shows 3 “wow” moments: - Auto-map finds fields instantly - Visual lines animate beautifully - Preview shows transformation clearly 3. ✅ Judges say “I could use this!” or “This is so intuitive!” 4. ✅ No critical bugs during demo 5. ✅ Team presents confidently

### Technical Success Criteria

Your code is successful if: 1. ✅ Handles 1,000+ row CSV files smoothly (< 5 sec processing) 2. ✅ Auto-mapping accuracy > 80% on common fields 3. ✅ No crashes or errors during normal use 4. ✅ Works in Chrome and Firefox 5. ✅ Code is readable (future-proof for expansion)

## 📝 Team Feedback Form

### Questions for Team Review

Please provide feedback on these questions:

#### 1. Scope & Feasibility

- Do you think we can build this in 1 week?

- Any features you’d cut from MVP?

- Any features you’d add?

Your feedback:

[Team members add feedback here]

#### 2. Technical Stack

- Comfortable with React + TypeScript?

- Comfortable with FastAPI + Python?

- Any alternative tech preferences?

Your feedback:

[Team members add feedback here]

#### 3. UI/UX Design

- Do the mockups make sense?

- Any UI improvements you’d suggest?

- Should we create Figma mockups first?

Your feedback:

[Team members add feedback here]

#### 4. Team Roles

- Are role assignments clear?

- Any role preference changes?

- Comfortable with your assigned tasks?

Your feedback:

Developer 1 (Name): 
Developer 2 (Name): 
Developer 3 (Name): 
Developer 4 (Name):

#### 5. Timeline

- Is the day-by-day breakdown realistic?

- Any concerns about specific days?

- Should we adjust priorities?

Your feedback:

[Team members add feedback here]

#### 6. Open Questions

- What are you most excited about?

- What are you most worried about?

- Any other concerns or suggestions?

Your feedback:

[Team members add feedback here]

## 📚 Additional Resources

### Documentation to Review

- Eightfold CSV Format: ef_csv_samples/ folder

- Employee Schema: ef_csv_schema/ef_employee_add_csv_schema.xlsx

- Starter Code: HACKATHON_STARTER_CODE.md

- Day-by-Day Plan: HACKATHON_1_WEEK_PLAN.md

### External Resources

- React DnD Tutorial: https://react-dnd.github.io/react-dnd/

- FastAPI Tutorial: https://fastapi.tiangolo.com/tutorial/

- Tailwind CSS Docs: https://tailwindcss.com/docs

- Figma Tutorial: https://www.figma.com/resources/learn-design/

### Sample Code Examples

- See HACKATHON_STARTER_CODE.md for:

  - Backend setup

  - Auto-mapping algorithm

  - File upload component

  - Field mapping component

  - All Cursor prompts

## 🎉 Next Steps

### Immediate Actions (Before Starting Development)

- Team Review (1-2 days):

  - Each team member reads this document

  - Fill out feedback form above

  - Discuss in team meeting

  - Make any necessary adjustments

- Setup Meeting (1 hour):

  - Finalize role assignments

  - Set up GitHub repository

  - Create project board (optional)

  - Schedule daily standups

- Design Session (2-3 hours, optional):

  - Create Figma mockups if desired

  - Get team consensus on UI design

  - Define component library

- Development Kickoff (Day 1):

  - Clone repository

  - Set up development environment

  - Run hello-world test

  - Begin Day 1 tasks

## 📞 Questions & Support

### During Development

- Use Cursor AI: For coding questions, bugs, implementation

- Team Chat: For coordination, blockers

- Daily Standup: For status updates, help requests

### Technical Guidance

This specification document provides: - ✅ Clear requirements - ✅ Visual mockups - ✅ Technical architecture - ✅ Starter code - ✅ Day-by-day plan

Refer back to this document frequently!

## 🏆 Let’s Win This Hackathon!

Why We’ll Succeed: 1. ✅ Solves Real Problem: Every judge will understand the value 2. ✅ Beautiful UI: First impressions matter 3. ✅ Smart Features: Auto-mapping shows innovation 4. ✅ Clear Plan: We know exactly what to build 5. ✅ Strong Team: 4 developers with clear roles

Remember: - 🎯 Focus on usability > technical complexity - 🎨 Make it beautiful > feature-complete - 🚀 Working demo > perfect code - 🤝 Teamwork > individual heroics

Good luck, team! Let’s build something amazing! 🚀

Document Version: 1.0
Last Updated: October 30, 2025
Status: Ready for Team Review
Next Review: After team feedback received

## 📋 Appendix: Quick Reference

### Key Files in Repository

github_kk/
├── MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md (this file)
├── HACKATHON_1_WEEK_PLAN.md (day-by-day breakdown)
├── HACKATHON_STARTER_CODE.md (copy-paste code)
├── ETL_UI_SOLUTION_SPECIFICATIONS.md (full vision)
├── ETL_UI_DETAILED_IMPLEMENTATION_GUIDE.md (technical details)
├── ef_csv_samples/ (sample Eightfold CSV files)
├── ef_xml_samples/ (sample Eightfold XML files)
└── ef_csv_schema/ (Eightfold schema definitions)

### Important Links (To be added)

- GitHub Repository: [URL]

- Project Board: [URL]

- Figma Designs: [URL]

- Team Chat: [Slack/Discord/Teams]

### Contact Information

- Team Lead: [Name/Email]

- Developer 1: [Name/Email]

- Developer 2: [Name/Email]

- Developer 3: [Name/Email]

- Developer 4: [Name/Email]