# 🚀 ETL UI Tool - Hackathon Project

Project: Self-Service Data Transformation for Eightfold AI
Timeline: 1 Week Hackathon
Team: 4 Developers
Status: Specification Phase

## 📚 All Project Documents

This repository contains complete specifications for building an ETL UI tool. Here’s what each document contains:

### 1. 📄 MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md ⭐ START HERE

Purpose: Complete specification for team review
Contains: - Executive summary & problem statement - Detailed UI mockups (ASCII art) - Figma design guidelines - Feature specifications with acceptance criteria - Development plan with team roles - Success metrics & judging criteria - Team feedback form

When to use: Share with team for review and feedback

### 2. 📅 HACKATHON_1_WEEK_PLAN.md

Purpose: Day-by-day execution plan
Contains: - Daily task breakdown (7 days) - Hour estimates per task - Team coordination strategy - Demo preparation guide - Success factors & pitfalls to avoid

When to use: During development to stay on track

### 3. 💻 HACKATHON_STARTER_CODE.md

Purpose: Ready-to-use code and Cursor prompts
Contains: - Setup commands (copy-paste) - Backend starter code (FastAPI) - Frontend components (React) - Auto-mapping algorithm (Python) - Sample test data - Cursor AI prompts for rapid development

When to use: Day 1 setup and throughout development

### 4. 📖 ETL_UI_SOLUTION_SPECIFICATIONS.md

Purpose: Complete solution vision
Contains: - High-level architecture - Technology stack decisions - Modular development approach - Implementation roadmap (4 phases) - Future enhancements

When to use: For understanding the big picture

### 5. 🔧 ETL_UI_DETAILED_IMPLEMENTATION_GUIDE.md

Purpose: Technical deep-dive
Contains: - Real Eightfold schema examples - 5 transformation scenarios with code - Complete Python implementation - Database schema (if needed later) - API endpoint specifications

When to use: For technical implementation details

## 🎯 Quick Start Guide

### Phase 1: Team Review (1-2 days before hackathon)

- Read: MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md

- Discuss: Team meeting to review scope & plan

- Feedback: Fill out feedback form in master spec

- Decide: Finalize team roles and assignments

### Phase 2: Setup (Day 1 morning)

- Clone: This repository to your machine

- Setup: Follow HACKATHON_STARTER_CODE.md setup section

- Test: Verify frontend can call backend (hello world)

- Start: Begin Day 1 tasks from HACKATHON_1_WEEK_PLAN.md

### Phase 3: Build (Days 1-6)

- Follow: Day-by-day plan in HACKATHON_1_WEEK_PLAN.md

- Use: Cursor AI with prompts from HACKATHON_STARTER_CODE.md

- Standup: Daily 15-min sync at 6 PM

- Commit: Push code every 2-3 hours

### Phase 4: Demo (Day 7)

- Test: End-to-end with all 3 sample files

- Practice: Demo 3-4 times with team

- Prepare: 3-5 backup slides

- Present: 5-minute demo following script

- Win: 🏆

## 📁 Repository Structure

/Users/krishna/github_kk/
│
├── 📄 Documentation
│   ├── MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md ⭐ START HERE
│   ├── HACKATHON_1_WEEK_PLAN.md
│   ├── HACKATHON_STARTER_CODE.md
│   ├── ETL_UI_SOLUTION_SPECIFICATIONS.md
│   └── ETL_UI_DETAILED_IMPLEMENTATION_GUIDE.md
│
├── 📊 Sample Data (Eightfold formats)
│   ├── ef_csv_samples/
│   │   ├── EIGHTFOLD_EMPLOYEE_Sample_files.zip
│   │   ├── EIGHTFOLD_CANDIDATE_Sample_Files/
│   │   └── README.txt
│   ├── ef_xml_samples/
│   │   ├── ef_emp_add.xml
│   │   ├── ef_cand_add.xml
│   │   └── ...
│   └── ef_csv_schema/
│       ├── ef_employee_add_csv_schema.xlsx
│       └── ...
│
├── 📂 Reference Files (for context)
│   ├── ef_xml_schema/ (XSD schemas)
│   └── mayo_lambda.py (transformation example)
│
└── 🚀 Your Hackathon Code (to be created)
    ├── frontend/ (React app)
    ├── backend/ (FastAPI app)
    └── sample_data/ (test files)

## 🎨 For Designers: Figma Setup

If your team wants to create Figma mockups first (recommended!):

- Open: MASTER_SPECIFICATION_FOR_TEAM_REVIEW.md

- Go to: “Figma Design Guidelines” section

- Copy: Color palette, typography, component specs

- Create: Frames in Figma (1440x900 desktop)

- Design: 4 main screens (Upload, Mapping, Preview, Download)

- Share: Figma link with team

Time estimate: 2-3 hours for basic mockups

## 👥 Team Roles

### Developer 1: Frontend Lead (UI/UX)

- File upload component

- Data preview table

- Overall UI polish & responsiveness

- Export functionality

### Developer 2: Frontend Specialist (Drag & Drop)

- Field mapping interface with React DnD

- Visual connection lines (SVG)

- Auto-map button integration

- Animations

### Developer 3: Backend Lead (Transformation)

- FastAPI setup & endpoints

- File parsing (CSV/Excel)

- Transformation engine (Pandas)

- Validation logic

### Developer 4: Backend Specialist (Schema & Mapping)

- Employee schema definition

- Auto-mapping algorithm (fuzzy match)

- Field type detection

- Test data preparation

## 🎯 Success Metrics

Your project is successful if:

### For Judges (Scoring):

- ✅ Usability (35 pts): Non-technical user can complete task alone

- ✅ Simplicity (25 pts): Clean, uncluttered UI

- ✅ User-Friendly (25 pts): Professional, responsive, delightful

- ✅ Intuitive (15 pts): No documentation needed

### For Team (Demo Day):

- ✅ Complete 5-min demo without crashes

- ✅ Show 3 “wow” moments (auto-map, visual lines, preview)

- ✅ Judges say “I could use this!”

- ✅ All 4 team members contribute to presentation

### For Technical (Code Quality):

- ✅ Handles 1,000+ row files smoothly (< 5 sec)

- ✅ Auto-mapping accuracy > 80%

- ✅ Works in Chrome and Firefox

- ✅ Code is readable for future expansion

## 💡 Pro Tips

### Do’s ✅

- Focus on UI/UX: Judges care more about usability than tech complexity

- Use Cursor aggressively: Let AI write boilerplate, components, styling

- Test early, test often: Don’t wait until Day 6

- Commit frequently: Push to GitHub every few hours

- Daily standups: 15-min sync to stay aligned

- Have fun: Hackathons are about creativity!

### Don’ts ❌

- Don’t over-engineer: No microservices, no complex architecture

- Don’t add features mid-week: Stick to the MVP scope

- Don’t skip testing: A buggy demo loses points

- Don’t work in isolation: Integrate frequently

- Don’t sacrifice sleep: Work smart, not exhausted

## 🔗 Important Links

### Documentation

- Eightfold File Ingestion Docs

- React DnD Tutorial

- FastAPI Tutorial

- Tailwind CSS Docs

### Project Resources (To be added)

- GitHub Repository: [URL]

- Figma Designs: [URL]

- Team Chat: [Slack/Discord]

- Demo Video: [URL]

## 📞 Contact & Support

### Team Members

- Developer 1 (Frontend Lead): [Name] - [Email]

- Developer 2 (Frontend Specialist): [Name] - [Email]

- Developer 3 (Backend Lead): [Name] - [Email]

- Developer 4 (Backend Specialist): [Name] - [Email]

### Need Help?

- During Dev: Use Cursor AI for coding questions

- Blockers: Ask in team chat

- Standup: Daily 6 PM for coordination

## 📅 Timeline at a Glance

Week Before:  Team reviews specs, provides feedback
Day 0:        Setup meeting, finalize roles
Day 1 (Sat):  Setup + File Upload [8 hrs]
Day 2 (Sun):  Drag-and-Drop Mapping [8 hrs]
Day 3 (Mon):  Auto-Mapping Algorithm [6 hrs]
Day 4 (Tue):  Visual Connection Lines [6 hrs]
Day 5 (Wed):  Preview & Validation [6 hrs]
Day 6 (Thu):  Polish + Bonus Features [6 hrs]
Day 7 (Fri):  Testing + Demo Prep [6 hrs]
Demo Day:     Present & Win! 🏆

## 🎉 Let’s Build Something Amazing!

This is a well-scoped, achievable project with: - ✅ Clear problem & solution - ✅ Beautiful UI design - ✅ Smart features (auto-mapping) - ✅ Detailed plan - ✅ Ready-to-use code - ✅ Strong team

You can absolutely build this in 1 week and win the hackathon!

Good luck, team! Now go create something incredible! 🚀

Last Updated: October 30, 2025
Version: 1.0
Status: Ready for Development